MyTrashBid

Scope of Work — v1 Production Backend Build

Prepared for freelance/contract developer quotes  ·  Junk-removal & dumpster-rental bid marketplace

# 1. Project Overview

MyTrashBid is a two-sided local marketplace for junk removal and dumpster rental. Customers post a job; vetted local haulers submit competitive bids; the customer accepts the bid they want. The platform's revenue is a flat 10% deposit collected when a customer accepts a bid — the remaining 90% is paid by the customer directly to the hauler at job completion (off-platform). Initial launch market is Will County, Illinois.

A complete, working front-end prototype already exists (React), covering every user flow described below. This engagement is to build the production backend and wire it to a production-ready version of the existing front end. The prototype is the functional spec — it removes ambiguity about how features should behave.

IMPORTANT: This is intentionally a lean v1. The deposit-only model means NO marketplace payouts or Stripe Connect are required for launch — only a simple deposit charge. Bidders should scope to launch, not to a full-featured platform. Post-launch enhancements are listed separately in Section 7 and are explicitly out of scope for this quote.

# 2. What Already Exists (provided to developer)

- Front-end prototype — full React prototype of the customer app, hauler app, and admin dashboard, running on browser key-value storage. Demonstrates every flow: signup/login, job posting with mandatory photos, bidding, bid acceptance with deposit/balance split, in-app chat with off-platform-circumvention moderation, 14-day job/bid expiry with manual renewal, 30-day completion confirmation, reviews, and 50-mile radius matching.

- Marketing website — marketing site (HTML/CSS/JS) with the in-hero quote form, already brand-styled.

- Backend guide — a written implementation guide covering the recommended stack (Supabase + Stripe + Resend/Twilio), data flows, and code samples for payments and notifications.

- Brand assets — logo, color palette (green #41A62E / charcoal #16232D), and copy decisions are done.

The developer is NOT starting from a blank page. Behavior, screens, copy, and business rules are already decided and demonstrated in the prototype.

# 3. In Scope — v1 Deliverables

## 3.1 Backend & Database

- Stand up a production backend (Supabase strongly preferred — Postgres + auth + edge functions in one). Migrate the prototype's data model (users, jobs, bids, chats, messages, reviews, flags) into real database tables with row-level security.

- Replace browser key-value storage with real persisted, multi-user data.

- Server-side enforcement of all business rules (don't trust the client): bid amounts, commission math, expiry windows, completion windows.

## 3.2 Authentication

- Real account auth (email/password or magic link) with proper password hashing — replacing the prototype's demo passcode.

- Two account types from signup: Customer and Hauler, with distinct onboarding fields (already designed in the prototype).

- Secure admin role for the dashboard.

## 3.3 Core Marketplace Flows (port from prototype)

- Customer: post a job (with mandatory photo upload to real file storage), view bids, accept a bid.

- Hauler: view open jobs within a 50-mile radius of their service ZIP, submit one bid per job, renew expired bids.

- 14-day live window on jobs and bids with manual renewal; 30-day completion confirmation by the hauler that unlocks reviews for both parties.

- In-app chat between matched customer & hauler, unlocked only after the deposit is paid, with the existing 'warn-but-send' moderation that flags off-platform circumvention attempts and logs them for admin review.

- Two-sided review/rating system after completion.

## 3.4 Payments (deposit-only — the simple path)

- Integrate Stripe to charge the customer the 10% deposit at bid acceptance (standard Stripe Checkout / Payment Intents — NOT Stripe Connect).

- Record deposit as platform revenue; the 90% balance is settled customer-to-hauler off-platform (no platform payout logic required).

- Implement a paymentMode seam (already present in the prototype: 'deposit' default, 'full' reserved) so a future full-payment/escrow mode can be enabled without re-architecting. Building the 'full' mode itself is OUT of scope for v1.

- Stripe webhook handling for deposit success/failure and refunds.

## 3.5 Photo Upload

- Real image upload + storage (e.g. Supabase Storage), since photos are mandatory on job posts. Images must be viewable by bidding haulers and admin (the prototype could not do cross-user images).

## 3.6 Notifications

- Transactional email via Resend (or equivalent) for the core events: new bid received, bid accepted, new chat message, job completed/review prompt, overdue-completion reminder.

- In-app real-time updates (e.g. Supabase Realtime) so new bids/messages appear without a manual refresh.

- A notification-preferences model so users choose email and/or in-app per event type.

- SMS (Twilio) is desirable but may be deferred — see assumptions. If included, developer must account for A2P 10DLC registration lead time and TCPA opt-in/STOP handling.

## 3.7 Radius / Geo Matching

- Replace the prototype's small hardcoded ZIP table with a real ZIP-centroid dataset (or geocoding at signup), and perform the 50-mile radius filter server-side so out-of-range jobs are never sent to a hauler. The 50-mile value must remain a single configurable constant.

## 3.8 Admin Dashboard

- Port the existing admin dashboard: all users, all jobs/bids with deposit/commission math, flagged-message queue, overdue-completion queue, and revenue stats (deposit revenue vs. hauler-direct volume).

## 3.9 Deploy & Handover

- Deploy front end and backend to production hosting with the client's domain (MyTrashBid.com) and SSL.

- Hand over all source code in the client's own repository, environment-variable documentation, and a short written runbook for routine operations.

# 4. Explicitly Out of Scope (v1)

To keep the quote tight, the following are NOT part of this engagement and should be quoted separately if desired:

- Stripe Connect / marketplace payouts / full-payment escrow ('full' paymentMode).

- Native iOS/Android apps (v1 is responsive web).

- Multi-region / multi-state expansion logic beyond a configurable radius.

- Advanced analytics, marketing automation, or CRM integrations.

- Hauler subscription billing or featured-placement paid tiers.

- Live customer-support chat/helpdesk tooling.

# 5. Deliverables Summary

| Deliverable | Description | Required |
| --- | --- | --- |
| Production backend | Database, auth, business-rule enforcement | Yes |
| Customer + hauler web app | Production port of prototype flows | Yes |
| Admin dashboard | Users, jobs, flags, overdue, revenue | Yes |
| Stripe deposit payments | 10% deposit charge + webhooks | Yes |
| Photo upload + storage | Real cross-user images | Yes |
| Email + in-app notifications | Core events, real-time updates | Yes |
| Server-side radius matching | 50-mi, real ZIP geo data | Yes |
| Deploy + source handover | Live on domain, code in client repo | Yes |
| SMS notifications | Twilio, may be deferred | Optional |

# 6. What We Need From You (the bidder)

- Fixed-price quote — fixed-price for the full v1 scope above is preferred; if hourly, give a not-to-exceed cap and your hourly rate.

- Timeline — realistic calendar time to a deployed, working v1.

- Stack — what you'll build it with and why (we expect a Supabase-class stack; tell us if you'd diverge).

- Assumptions — what you'll need from us, and any monthly running costs we should budget (hosting, services).

- Relevant work — links to 1–2 comparable things you've shipped, ideally with payments or marketplace logic.

- Post-launch support — fixes/support after launch: included period, then hourly or retainer.

# 7. Future Phases (context, not for this quote)

So you understand where this is heading (and can flag anything that would make v1 harder to extend):

- Optional full-payment/escrow mode for higher-value jobs (the paymentMode seam is already in place for this).

- SMS notifications at volume; native mobile apps.

- Geographic expansion beyond Will County.

- Hauler subscription tiers and featured placement.

The working prototype will be shared with shortlisted bidders so quotes can be precise. Because behavior is already specified, we expect tight estimates and will favor bidders who scope to a lean, launchable v1 over a gold-plated build.